# FSMS Backend Build Board

## Phase 1 — Stabilise Current System

### Day 1 — Freeze Working Version

- Confirm replay UI loads

- Confirm /health endpoint works

- Confirm /api/fsms/replay/<flight_id> works

- Confirm /api/airspace/by-flight/<flight_id> works

- Confirm /api/compliance/airspace/by-flight/<flight_id> works

- Confirm /api/compliance/airspace/eval-point works

- Commit baseline version to Git

- Tag commit baseline-working-replay

### Day 2 — Clean Repository

- Create folders:

  - routes/

  - services/

  - tests/

  - docs/

  - scripts/

- Add files:

  - .env

  - .gitignore

  - requirements.txt

  - README.md

- Remove unused files

- Remove duplicate scripts

### Day 3 — Simplify server.py

- Move health endpoint to routes/health.py

- Move replay endpoint to routes/replay.py

- Move airspace endpoint to routes/airspace.py

- Move compliance endpoint to routes/compliance.py

- Register blueprints in server.py

- Confirm all endpoints still work

### Day 4 — Extract Compliance Logic

Move to services/compliance.py

- to_meters()

- is_agl()

- eval_zone()

- zone object helpers

Move to services/compliance_airspace.py

- eval_point()

- flight-wide compliance evaluator

- Confirm compliance endpoints still return correct results

### Day 5 — Centralise Database Access

- Create services/db.py

- Move get_conn() into db service

- Update all files to import from services.db

- Remove duplicate DB connection code

- Confirm all endpoints still connect to DB

### Day 6 — Stabilise Frontend Layout

Replay UI checks:

- HUD displays correctly

- Trend vector toggle works

- Breach predictor toggle works

- Feature menu dropdown works

- Zoom buttons visible

- Compass not covered

- Airspace filters inside features menu

- No duplicate CSS blocks

### Day 7 — Add Initial Tests

Create tests/ folder.

- test_health.py

  - check /health response

- test_compliance.py

  - test to_meters

  - test is_agl

  - test eval_zone

  - test breach detection

  - test terrain-needed status

- Run pytest

- Fix failing tests

# Phase 2 — Backend Refactor

### Day 8 — Replay Service

Create services/replay_service.py

- Move replay SQL query

- Move replay formatting logic

- Update replay route to use service

- Confirm replay UI still works

### Day 9 — Airspace Service

Create services/airspace_service.py

- Move airspace SQL query

- Move GeoJSON formatting

- Move zone filtering logic

- Confirm airspace loads correctly

### Day 10 — Prediction Service

Create services/prediction_service.py

- Move TTB logic

- Move breach prediction logic

- Add future path calculations

- Confirm breach marker works

### Day 11 — Smoothing Module

Create services/smoothing.py

- Move Kalman-like smoothing logic

- Connect smoothing toggle to service

- Confirm smoothing toggle works

### Day 12 — Data Models

Create models/

- flight.py

- airspace.py

- compliance.py

Define structures for:

- flight point

- airspace zone

- compliance result

### Day 13 — Documentation

Create docs/

- architecture.md

- api.md

- roadmap.md

Document:

- system architecture

- API endpoints

- service responsibilities

- known limitations

### Day 14 — System Review

- Confirm replay works

- Confirm HUD works

- Confirm prediction works

- Confirm smoothing works

- Confirm airspace filters work

- Confirm tests pass

- Remove unused code

# Phase 3 — Platform Expansion

### Day 15 — Mission Planning Skeleton

Create mission concept:

- mission object structure

- route definition

- altitude profile

- mission metadata

### Day 16 — Pilot Logs

Create pilot tracking structure:

- pilot ID

- qualifications

- hours logged

- mission assignment

### Day 17 — Maintenance Logs

Create maintenance records:

- aircraft ID

- maintenance events

- repair notes

- next service date

### Day 18 — Audit Trail

Design audit event structure:

- timestamp

- actor

- action

- mission ID

- result

### Day 19 — Reporting

Design report outputs:

- post-flight compliance report

- breach summary

- mission replay summary

- operator logs

### Day 20 — Frontend Modularisation

Optional improvements:

- split replay.html

- create static/js/replay.js

- create static/css/replay.css

### Day 21 — Platform Review

Evaluate next phase:

- system stability

- demo readiness

- operational usefulness

- roadmap priorities

Possible next focus:

- mission planning tools

- BVLOS safety analysis

- fleet operations

- regulatory reporting

# Project Completion Checkpoint

When the following are true:

- server.py < 40 lines

- services separated from routes

- replay UI stable

- prediction tools working

- test coverage exists

- documentation exists

- clean repository structure

You now have a stable FSMS platform foundation.